PROJECT INITIATION DOCUMENT (PID) [Simulation]

For Implementation of the Information Security Management System 27001:2022

| DOCUMENT CLASSIFICATION | Internal |
| --- | --- |
| VERSION | 1 |
| DATED | 29 June 2026 |
| DOCUMENT AUTHOR | Aman Verasinghani |
| DOCUMENT OWNER | ABZ Software Pvt. Ltd. |

Revision history

| VERSION | DATE | REVISION AUTHOR | SUMMARY OF CHANGES |
| --- | --- | --- | --- |

Distribution List

| NAME | ROLE |
| --- | --- |
| John | CEO |
| Albino | CTO |
| Ross | CIO |

Approval

| NAME | ROLE | SIGNED ON |
| --- | --- | --- |
| John | CEO | 01/10/2026 |
| Albino | CIO | 03/10/2026 |
| Ross | CTO | 05/10/2026 |

Table of Contents

1.	Introduction	3

2.	Project Objectives	3

3.	Project Scope	3

4.	Key Deliverables	3

5.	Roles and Responsibilities	4

6.	Project Timeline and Milestones	4

7.	Budget Estimate	5

8.	Risk Assessment	6

9.	Communication Plan	7

10.	Training and Awareness	7

11.	Monitoring and Review	7

12.	Deliverables	8

13.	Approval and Sign-off	8

# Introduction

- The ISO/IEC 27001, an international standard for information security. It has since been revised in 2013 and 2022, building upon the British Standard BS7799. This standard outlines the steps required to implement a robust Information Security Management System (ISMS).

- ABZ Software Pvt. Ltd. is committed to implementing an ISO 27001:2022 compliant Information Security Management System (ISMS) to enhance the protection of sensitive information, ensure regulatory compliance, and strengthen its market position. This project plan outlines the steps, responsibilities, and timeline for successfully achieving ISO 27001 certification.

# Project Objectives

- Achieve ISO/IEC 27001:2022 certification by the end of the project timeline.

- Protect sensitive information, including client data, proprietary business information, and intellectual property.

- Ensure compliance with relevant legal, regulatory, and contractual requirements, including the UAE Personal Data Protection Law (PDPL) and applicable industry-specific regulations.

- Enhance the company's market position by leveraging ISO/IEC 27001:2022 certification.

- Establish information security governance and increase employee awareness of information security principles.

# Project Scope

In-Scope

- Operations at the Dubai headquarters.

- Departments: Information Technology, Human Resources, Finance, Operations, Sales, Customer Support, and other business units processing sensitive information.

- Technology infrastructure, including corporate networks, cloud-hosted applications, Microsoft 365, endpoints, servers, cloud storage, and third-party managed services.

- Information assets including customer information, employee records, financial records, contracts, intellectual property, source code, and business documentation.

Out-of-Scope

- Personal devices not authorized for business use.

- Third-party systems not managed or controlled by ABZ Software Pvt. Ltd.

- Business activities unrelated to information security management.

# Key Deliverables

- ISMS Policies and Procedures.

- Risk Assessment and Treatment Plan.

- Employee Training and Awareness Program.

- Internal Audit Reports.

- ISO 27001:2022 Certification.

# Roles and Responsibilities

- Project Sponsor: [Name], CEO – Provide strategic direction and ensure alignment with business goals.

- Project Manager: [Name], CISO – Oversee the project, manage resources, and ensure timely delivery.

- ISMS Team: Develop policies, conduct risk assessments, and implement controls.

- Department Heads: Ensure department-specific compliance with ISMS policies.

- External Consultant: Provide expertise and guidance on ISO/IEC 27001:2022 implementation.

- Employees: Participate in training and adhere to ISMS policies.

# Project Timeline and Milestones

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1: Project Initiation | Month 1 | • Secure management approval and allocate resources. • Form the project team and develop the project charter. |
| Phase 2: Gap Analysis and Scoping | Months 2–3 | • Conduct a gap analysis to assess current security measures against ISO 27001 requirements. • Define the ISMS scope. |
| Phase 3: ISMS Development | Months 4–7 | • Develop and document information security policies, procedures, and controls. • Implement the risk assessment and treatment plan. |
| Phase 4: Implementation and Training | Months 8–10 | • Roll out the ISMS across the organization. • Conduct employee training sessions. |
| Phase 5: Internal Audit and Management Review | Month 11 | • Conduct an internal audit and prepare a report for management review. |
| Phase 6: Certification Audit | Month 12 | • Engage an accredited certification body and complete the external audit to achieve certification. |

# Budget Estimate

Initial Implementation Costs

| Item | Estimated Cost (AED) |
| --- | --- |
| ISO/IEC 27001:2022 Standard Purchase | 1,000 |
| Gap Assessment & Project Planning | 8,000 |
| ISMS Documentation Development | 15,000 |
| Risk Assessment & Risk Treatment Activities | 10,000 |
| Employee Security Awareness Training | 7,500 |
| Technical Security Improvements | 25,000 |
| Internal Audit Preparation | 8,000 |
| External Certification Audit (Simulation Reference) | 15,000 |

Ongoing Annual Costs

| Item | Estimated Cost (AED/Year) |
| --- | --- |
| ISMS Maintenance | 12,000 |
| Internal Audits | 7,500 |
| Employee Awareness Training | 5,000 |
| Risk Assessments & Reviews | 5,000 |
| Surveillance Audits (if certified) | 10,000 |

# Risk Assessment

Risk 1 – Insufficient Resources

Description: Limited financial, technical, or human resources may delay the ISMS implementation.

Likelihood: Medium

Impact: High

Mitigation: Obtain management commitment, allocate sufficient budget, and assign dedicated project resources.

Risk 2 – Regulatory Non-Compliance

Description: Failure to comply with ISO/IEC 27001:2022 requirements or applicable UAE regulations may result in legal, contractual, or business consequences.

Likelihood: Medium

Impact: High

Mitigation: Conduct periodic compliance reviews, internal audits, and management reviews throughout the project.

Risk 3 – Information Security Incident

Description: Cybersecurity incidents or data breaches may affect confidentiality, integrity, or availability of information assets.

Likelihood: Medium

Impact: Very High

Mitigation: Implement Annex A controls, establish an Incident Response Plan, and conduct regular security awareness training.

Risk 4 – Employee Resistance

Description: Employees may resist new security policies and procedures.

Likelihood: Medium

Impact: Medium

Mitigation: Conduct awareness sessions, communicate project benefits, and involve department heads in implementation.

Risk 5 – Third-Party Security Risks

Description: Vendors or cloud service providers may introduce security vulnerabilities.

Likelihood: Medium

Impact: High

Mitigation: Perform supplier risk assessments and include security requirements in supplier agreements.

# Communication Plan

Internal Communication

Monthly Progress Meetings: Held by the Project Manager with the ISMS team to track progress and address any issues.

Quarterly Updates: Provided to the executive management team to ensure alignment with business objectives.

Email Notifications: Sent to all employees regarding training sessions, policy updates, and important project milestones.

External Communication

Client Updates: Periodic updates sent to clients, especially those in regulated industries, about progress towards certification.

Regulatory Bodies: Any necessary communication with regulatory bodies to ensure compliance with legal requirements.

# Training and Awareness

Employee Training Program

Initial Training: Conducted to educate employees on the importance of information security and their roles in the ISMS.

Ongoing Training: Regular refresher courses and updates provided to keep employees informed of any changes to policies and procedures.

Specialized Training: Focused sessions for IT and security staff on specific technical controls and incident response.

# Monitoring and Review

Internal Audits: Conducted periodically to assess the effectiveness of the ISMS and identify areas for improvement.

Management Reviews: Held annually or as needed to review the ISMS, ensure alignment with business objectives, and make necessary adjustments.

Continuous Improvement: A commitment to regularly updating and improving the ISMS to respond to emerging threats and business changes.

# Deliverables

| REF | DELIVERABLE | DESCRIPTION |
| --- | --- | --- |
| 1 | ISO 27001 Gap Assessment | Evaluates the current security posture and identifies the actions required to meet ISO 27001 standards. |
| 2 | Set of Information Security Policies | Establishes the information security policy framework, outlining essential security practices. |
| 3 | Statement of Applicability (SoA) | Specifies which ISO 27001 controls apply to the organization and how they will be implemented. |
| 4 | Information Security Management System (ISMS) Policy | Details the operational framework of the ISMS, guiding how information security will be managed and maintained. |
| 5 | Other ISMS Documentation | A comprehensive set of documents defining the operational aspects of the ISMS. |
| 6 | Procedures and Controls to Address Risk | Documentation outlining the processes and controls to effectively manage and mitigate identified risks. |
| 7 | Risk Assessment and Treatment Process | Describes the methodology used for conducting risk assessments and implementing corresponding treatment plans. |
| 8 | Risk Assessment Report(s) | Summarizes the findings of risk assessments, providing detailed analysis and results. |
| 9 | Risk Treatment Plan(s) | Defines what will be done about the identified risks. |
| 10 | Information Security Records | Minutes of meetings, reviews, visitor books, and other information security-related records. |
| 11 | Training and Awareness Programs | Combination of formal training for key staff and awareness briefings for all employees. |
| 12 | Audit Reports | Reports generated from internal and external audits. |
| 13 | ISO/IEC 27001 Certificate | Evidence of certification to the ISO/IEC 27001 standard from an accredited certification body. |

# Approval and Sign-off

This ISMS Project Plan is approved by the following:

- CEO: [Name], Date: [Date]

- CISO: [Name], Date: [Date]

- Project Manager: [Name], Date: [Date]

- End of document